|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description | Evaluation | Likelihood | Impact Level | Responsibility | Response | Control Measures |
| Internet outrage | No access to repository or online resources | Low | Medium | Internet Provider | Mobile hotspot, or change provider if it is a recurring issue | Ensure local copy is kept up to date with repository. |
| Github outrage | No access to repository | Low | Medium | Github/Microsoft | Work on a local copy and push later. | Ensure local copy is kept up to date with repository. |
| Computer crash | Lose unsaved work | Low | High | Myself/hardware company | Troubleshoot the issue, call a specialist of needed. | Ensure work is push to repository regularly. |
| Broken version pushed to repository | Application may not run correctly | Medium | Medium | Myself | Go to the previous version until the problem is resolved. | Use a main/dev/feature model with regular commits |
| Run out of time | MVP not met | High | High | Myself | N/A | Use jira board to plan effectively. |
| Major issue in one of the classes | A major issue which prevents the application from running. | High | High | Myself | Find the root of the issue. | Keep classes simple and separate, use unit tests. |